PRODUCT SCOPE & OPERATIONAL SLA

Local-First AI Wallet Tracker for iOS and Android

Version: 1.0 - Final proposed baseline

Prepared: 26 August 2026

Launch market: India

Language and currency: English and INR

Data posture: Fully offline, single device by default

Parties: Customer: [TO BE COMPLETED]   |   Supplier: [TO BE COMPLETED]

Effective date: [TO BE COMPLETED UPON SIGNATURE]

Baseline decision. The app supports manual, text, voice and general-image transaction capture. AI creates a reviewable proposal; deterministic code validates it, and no AI-derived transaction is committed until the user confirms it.

Contract status. This document is a complete technical and operational baseline, but party names, commercial fees, governing law, liability limits and signatures must be completed before it becomes an executed agreement. Legal review is recommended.

# Document map

- 1. Agreement purpose and interpretation

- 2. Product baseline and scope

- 3. Functional requirements and workflows

- 4. Architecture and on-device AI design

- 5. Data, privacy and security requirements

- 6. Evaluation, quality gates and acceptance

- 7. Delivery plan and responsibilities

- 8. Operational SLA and support commitments

- 9. Exclusions, dependencies and change control

- 10. Approval and signatures

# 1. Agreement purpose and interpretation

This combined Statement of Work (SOW), product requirements baseline and operational Service Level Agreement (SLA) defines the agreed first-release product, architecture boundaries, deliverables, acceptance gates and post-release support obligations for the Local-First AI Wallet Tracker (the Product).

Interpretation rule. Where an AI output conflicts with a ledger rule, validation rule or explicit user correction, the deterministic rule or user decision prevails.

## 1.1 Definitions

| Term | Meaning |
| --- | --- |
| Core Offline Mode | All ledger, manual entry, dashboard, correction, import/export and supported local inference functions operate without transmitting user content to a Supplier server. |
| AI Proposal | A structured, editable transaction suggestion produced from text, voice or an image. It is not a committed ledger entry. |
| Capable Device | A supported phone that passes the local runtime capability and performance benchmark for a particular model package. |
| Connected BYOK Mode | An optional mode in which the user supplies an API key and explicitly sends a selected request to a hosted provider. |
| Golden Dataset | A versioned set of labelled text, voice and image examples used for repeatable evaluation. |
| Supported Device | A phone that meets the core app OS and architecture floor. A Supported Device may not qualify as a Capable Device for every local model. |

## 1.2 Binding hierarchy

If documents conflict, the following order applies: signed change order; signed commercial agreement; this SLA/SOW; approved acceptance test plan; product backlog and other working notes.

# 2. Product baseline and scope

| Dimension | Confirmed v1 baseline |
| --- | --- |
| Platforms | iOS and Android from a shared product codebase, with native inference adapters where required. |
| Market | India. |
| Language | English user interface and English AI inputs. |
| Currency | INR as the base and only formally supported v1 currency. |
| Storage | One device, local encrypted database, no Supplier-hosted account or cloud sync. |
| Inputs | Manual form, natural-language text, voice and general images containing visible expense details. |
| AI | Local inference by default; device-aware model selection; deterministic fallback on non-capable phones. |
| Feedback | User correction of category and extracted fields, retained as local preference memory. |
| Portability | Local XLSX import and export with preview, validation and row-level errors. |
| Hosted providers | Optional BYOK adapters for OpenAI and Anthropic, activated only with explicit user consent. |
| Evaluation | DeepEval-based offline and controlled connected evaluation pipelines. |

## 2.1 Included financial capabilities

- Create, edit, confirm, duplicate and delete expense and income transactions.

- Track cash, bank, card and user-defined wallet accounts without bank connectivity.

- Record account-to-account transfers without counting them as income or expense.

- Record refunds and reversals with a link to the original transaction where available.

- Assign categories and subcategories, create custom categories and split one transaction across categories.

- Create reusable manual presets and recurring-entry templates; v1 generates reminders/templates but does not initiate payments.

- Set simple monthly category budgets and view budget utilisation.

- View dashboard summaries for spending, income, net cash flow, account balances, category distribution and monthly trend.

- Search and filter by date, amount, merchant, account, category, source and confirmation status.

## 2.2 General-image scope boundary

In scope. A photo or screenshot containing visible expense information such as an amount, merchant, date, bill, handwritten note, payment confirmation or relevant text. The app may use OCR first and a local vision-capable model on capable devices.

Out of scope. Inferring an unknown market price from a product photograph, recognising every object or merchant without visible financial context, forensic document authentication, or guaranteeing extraction from blurred, obstructed or unreadable images.

# 3. Functional requirements and workflows

## 3.1 Capture-to-ledger workflow

- The user selects manual, text, voice or image capture.

- The app normalises input locally. Voice is transcribed locally; images pass through local OCR and, when available, a local vision model.

- Personal merchant rules and prior corrections are checked before general model inference.

- The selected model produces a versioned AI Proposal containing transaction type, amount, INR currency, merchant, category, date/time, account, note, confidence and uncertain fields.

- Deterministic validation checks money precision, date range, category/account IDs, transfer balancing, duplicate fingerprint and required fields.

- The app displays an editable review screen and highlights uncertain or inferred values.

- The user confirms or corrects the proposal. Only then is an atomic ledger transaction committed.

- A correction event updates local personalisation rules and the dashboard recalculates from the ledger.

## 3.2 Manual entry

- Amount, transaction type, date/time, account, merchant/payee, category, note and optional split lines.

- Quick presets for frequent items with editable defaults.

- Duplicate detection warning before save.

- Validation messages that explain the field and correction, not only an error code.

## 3.3 Feedback and local improvement

Corrections are append-only feedback events. Repeated merchant-to-category corrections may become an editable local rule; one-off examples remain retrieval examples. The user can inspect, disable, edit or reset learned rules. V1 does not silently fine-tune model weights on the phone.

## 3.4 Model manager

- Show installed and compatible models, version, download size, estimated storage and supported modalities.

- Recommend a model after a local capability benchmark; permit manual selection only among compatible packages.

- Require explicit consent before downloading a large model and provide Wi-Fi-only and delete controls.

- Retain a deterministic/manual fallback even when no LLM is installed or a model fails.

- Record model/runtime version on AI Proposal metadata for evaluation and audit, without exposing it on the financial dashboard by default.

## 3.5 XLSX import and export

| Stage | Requirement |
| --- | --- |
| Select | Choose workbook and sheet locally; no upload. |
| Map | Auto-detect and allow mapping of amount/debit/credit, date, merchant, category, account, INR currency and note. |
| Preview | Show row-level validation without writing to the ledger. |
| Deduplicate | Warn on stable fingerprints and allow explicit user resolution. |
| Commit | Import valid rows as one recoverable job; invalid rows remain quarantined. |
| Report | Create an error sheet with source row, field and reason. |
| Export | Transactions, accounts, categories and summary sheets; API keys, embeddings and raw inference traces are excluded. |

# 4. Architecture and on-device AI design

## 4.1 Recommended solution architecture

| Layer | Recommended implementation | Responsibility |
| --- | --- | --- |
| Mobile UI | Flutter | Shared iOS/Android screens, state, accessibility and offline UX. |
| Domain core | Dart domain services plus testable platform-neutral contracts | Money arithmetic, ledger rules, validation, budgets and audit. |
| Database | Encrypted SQLite with migrations and atomic transactions | Ledger, accounts, categories, feedback, model registry and import jobs. |
| Inference runtime | LiteRT-LM through native Kotlin/Swift/C++ bridge | On-device text/vision model loading, constrained output and acceleration. |
| Voice | Embedded/on-device English ASR adapter | Audio-to-text without a Supplier server; temporary audio deleted after review by default. |
| Image | Platform OCR plus optional local vision model | Extract visible text first; interpret broader image context only on capable devices. |
| Provider adapters | OpenAI Responses and Anthropic native APIs | Optional user-initiated BYOK requests returning the same schema. |
| Evaluation | Python + DeepEval + deterministic metrics | Local/CI goldens, model comparison, regression and controlled connected evals. |

## 4.2 AI safety boundary

Non-negotiable design rule. The model may propose fields but cannot execute a payment, mutate a balance, create a committed transaction, delete data or change a category rule without deterministic validation and an explicit authorised user action.

## 4.3 Intelligence decision order

- Exact user-defined rule or previously approved merchant mapping.

- Deterministic parsing of INR symbols, numbers, dates, account terms and known merchants.

- Retrieval of similar local corrections with bounded context.

- Selected on-device model using a constrained category allow-list and transaction schema.

- Optional hosted provider only when the user activates Connected BYOK Mode.

- Local validator and mandatory review screen.

## 4.4 Model strategy

The model name is a deployable configuration, not a permanent business dependency. Model packages must pass the same wallet-specific acceptance suite before release.

| Candidate | Role | Decision rule |
| --- | --- | --- |
| Gemma 4 E2B Instruct / LiteRT-LM | Primary qualification baseline | Use if it leads the combined accuracy, latency, memory and package-size score on reference devices. |
| Small Qwen instruct / LiteRT-LM | Accuracy and language challenger | Select when it materially improves wallet extraction/category accuracy without violating device gates. |
| Small Phi or Llama instruct / LiteRT-LM | Size/latency challenger | Select for Lite tier when lower memory materially expands compatible devices. |
| Rules-only mode | Universal fallback | Always available; manual review and entry remain usable without an LLM. |

## 4.5 Device compatibility policy

| Tier | Eligibility | Expected behaviour |
| --- | --- | --- |
| Core | 64-bit Android 10+ or iOS 15+ meeting app-store/runtime requirements | Manual entry, ledger, dashboard, correction memory, XLSX, local OCR where supported; no LLM promise. |
| AI Lite | Core device plus sufficient memory/storage and successful Lite benchmark | Compact text model, shorter context and more confirmations. |
| AI Standard | Modern device that passes standard model memory, thermal and p95 latency gates | Recommended local model, text plus eligible vision assistance. |
| Connected | Core device, network, user-owned valid provider API key and explicit consent | Optional hosted inference; provider charges and availability apply. |

Capability gate. A model is offered only when its signed package is compatible and the device passes a short local benchmark. App installation does not imply that every LLM or vision feature is available on that phone.

# 5. Data, privacy and security requirements

## 5.1 Local data posture

- Financial records are stored in an encrypted local database using keys protected by iOS Keychain or Android Keystore.

- The Supplier does not operate a v1 user account, sync database or transaction API.

- No analytics or production AI tracing is enabled by default. Crash diagnostics must redact transaction content and secrets.

- Temporary voice, OCR crops and model working files are deleted after proposal confirmation/cancellation unless the user explicitly keeps an attachment.

- Model packages and caches are never included in exports and should be excluded from platform backup.

- The user can delete all local financial data, correction memory, downloaded models and provider credentials from settings.

## 5.2 Data recovery limitation

Single-device consequence. Because v1 has no cloud sync, data removed by uninstall, device loss, unrecoverable hardware failure or secure erase cannot be restored by the Supplier. The user must create and safely retain periodic encrypted/local exports. Recovery point is the latest usable export.

## 5.3 BYOK connected-mode security

- No Supplier-owned OpenAI, Anthropic or other hosted-model key is embedded in the application.

- A user-entered key is stored only in OS secure storage, never in the ledger database, logs, analytics, screenshots or XLSX exports.

- The app shows the provider, selected model, data fields leaving the phone and estimated cost responsibility before first use.

- The user can test, replace and immediately delete a key. Failed keys do not block offline use.

- Hosted responses must conform to the versioned transaction schema and still pass all local validators and mandatory review.

- A consumer ChatGPT or Claude subscription is not assumed to include API access or API credits; the user is responsible for a valid API account, billing and provider terms.

- Direct mobile BYOK improves user control but cannot provide enterprise-grade secret custody against a compromised device. A future short-lived-token proxy or provider OAuth may be added by change order if required.

## 5.4 Security controls

| Control | v1 requirement |
| --- | --- |
| Encryption at rest | Encrypted local database; secure key lifecycle; protected provider credentials. |
| Encryption in transit | TLS for model/package downloads and optional provider calls. |
| Input validation | Strict schema, allow-lists, integer minor units, date bounds and transaction invariants. |
| Supply chain | Pinned dependencies, signed model/package manifest, checksum verification and SBOM. |
| Logging | No API keys, raw voice, raw images, full prompts or transaction notes in production logs. |
| Permissions | Camera/microphone/files requested just in time with clear purpose; core manual mode survives denial. |
| Deletion | User-visible delete/reset flows with confirmation and local purge. |
| Threat testing | Static analysis, dependency scan, secret scan and mobile security test before release. |

# 6. Evaluation, quality gates and acceptance

## 6.1 DeepEval evaluation architecture

DeepEval runs in the development and CI environment, not inside the shipped mobile app. The mobile adapters and desktop harness share the same versioned Transaction Proposal schema so local models and hosted providers can be compared consistently.

| Evaluation mode | Data | Purpose | v1 privacy rule |
| --- | --- | --- | --- |
| Offline | Versioned local goldens | Regression, model comparison and deterministic correctness without a hosted judge. | May contain approved test fixtures; must not require production telemetry. |
| Controlled connected | Synthetic or specifically approved anonymised goldens | Compare optional OpenAI/Anthropic adapters and LLM-judge metrics. | No real user transaction content by default. |
| Physical-device | Synthetic text, voice and images | Latency, memory, thermal, battery and crash testing. | Results contain performance metadata only. |
| Production online | Live traces | Continuous quality monitoring. | Excluded from v1 because the confirmed posture is fully offline and telemetry-free. |

## 6.2 Golden dataset

- Minimum 1,200 labelled examples before release: at least 500 text, 300 voice, 300 image and 100 ambiguous/adversarial cases.

- English inputs representative of Indian usage, INR formatting, common merchants, relative dates, cash/card/bank language, refunds, transfers, typos and partial information.

- At least 20% held out from prompt/rule tuning and reported separately.

- Every user-reported AI defect that is safe to reproduce becomes a regression case using synthetic or redacted content.

## 6.3 Release acceptance gates

| Area | Metric | Release gate |
| --- | --- | --- |
| Ledger | Money arithmetic and transaction invariants | 100% deterministic test pass; integer minor units; balanced transfers/splits. |
| Commit safety | AI writes without explicit confirmation | 0 allowed. |
| Schema | Valid structured AI Proposal | >=99.5% before validator; 100% invalid output blocked. |
| Text | Exact amount/currency and category top-1 | >=98% amount/currency; >=90% category on held-out text set. |
| Voice | Downstream amount and category after ASR | >=95% amount; >=85% category on held-out voice set. |
| Image | Visible amount and category from in-scope images | >=92% amount; >=85% category on held-out image set. |
| Insufficient input | Correctly asks for clarification/no extraction | >=95% on unreadable or non-financial cases. |
| Personalisation | Repeated corrected merchant mapping | >=95% applied on the next matching test after explicit rule promotion. |
| XLSX | Supported-field round trip | 100% field/value preservation across import-export golden fixtures. |
| Privacy | Secrets/raw content in prohibited logs/exports | 0 findings in automated and manual checks. |
| Accessibility | Critical WCAG/mobile accessibility defects | 0 open blockers in primary transaction flows. |

## 6.4 Performance gates

| Operation | Acceptance target |
| --- | --- |
| Manual transaction save | p95 <=500 ms excluding user interaction on the reference matrix. |
| Warm local text proposal | p95 <=8 s for AI Standard; <=15 s for AI Lite. A model that fails is not offered for that tier. |
| 30-second voice clip | Transcription plus proposal p95 <=20 s on AI Standard reference devices. |
| Image proposal | p95 <=15 s on eligible AI Standard vision devices for the agreed test image size. |
| 10,000-row XLSX import | Validation plus commit <=60 s on the standard reference Android/iOS devices; UI remains responsive. |
| Stability | No OS termination or unrecovered data error in 50 consecutive AI runs per reference device/model combination. |
| Thermal protection | Pause or downgrade inference when OS thermal/memory signals require it; no ledger loss. |

## 6.5 Acceptance procedure

- Supplier delivers a release candidate, test report, device matrix, known-issues list and reproducible acceptance instructions.

- Customer has 10 business days to execute or witness acceptance tests and report reproducible Severity 1 or 2 failures.

- Supplier remedies confirmed failures and provides a replacement build. The affected tests are repeated; unaffected accepted areas remain accepted.

- If Customer gives written acceptance or does not report a qualifying failure within the review window, the release is deemed accepted, subject to the warranty obligations below.

# 7. Delivery plan and responsibilities

## 7.1 Proposed implementation schedule

Planning assumption. The schedule assumes a four-person delivery team: two mobile engineers, one AI/evaluation engineer and one QA/product role. A three-person team should plan approximately 22-26 weeks instead of 18-20 weeks.

| Phase | Duration | Primary outputs | Exit gate |
| --- | --- | --- | --- |
| 0. Discovery and spikes | 2 weeks | Taxonomy, schemas, device matrix, local ASR/OCR and LiteRT-LM iOS/Android proof. | Reference devices run end-to-end proposal flow. |
| 1. Ledger foundation | 3 weeks | Encrypted DB, accounts, categories, manual entry, presets and audit. | Ledger invariant suite passes. |
| 2. Local capture AI | 5 weeks | Text, voice, image, model manager, capability gate and review UI. | Core modality goldens meet alpha thresholds. |
| 3. Dashboard and portability | 3 weeks | Dashboard, budgets, correction memory, search, XLSX import/export. | Round-trip and recalculation tests pass. |
| 4. BYOK and evaluation | 3 weeks | Provider adapters, secure key lifecycle, DeepEval CI and held-out reporting. | No secret/privacy findings; connected tests pass. |
| 5. Hardening and release | 2-4 weeks | Physical-device QA, accessibility, security, beta fixes, documentation and store builds. | All release gates pass and sign-off package delivered. |

## 7.2 Supplier deliverables

- iOS and Android source code, dependency lockfiles and reproducible build instructions.

- Database schema, migrations, category seed data and transaction contract documentation.

- Local inference adapters, model manifest/compatibility logic and model package checksums or documented retrieval process.

- Manual, text, voice and image capture flows plus dashboard and XLSX functionality.

- OpenAI and Anthropic BYOK adapters with secrets redaction and schema validation.

- DeepEval test project, golden dataset, deterministic metric scripts, CI configuration and release evaluation report.

- Architecture, security/privacy, operations, user guide, model-qualification and known-limitations documents.

- Signed release builds suitable for Customer testing. Store listing assets/submission are included only if expressly assigned in the commercial agreement.

## 7.3 Customer responsibilities

- Approve category taxonomy, reference devices, visual identity and acceptance dataset examples on schedule.

- Provide Apple and Google developer accounts, signing access and store compliance information where store delivery is required.

- Provide lawful test images/voice recordings and consent for any non-synthetic examples.

- Supply test API keys for hosted-provider acceptance; never send keys in tickets or documents.

- Execute acceptance within the stated window and provide reproducible reports with device/OS/build details.

- Own user-facing privacy policy, terms and regulatory/legal review unless separately contracted.

# 8. Operational SLA and support commitments

## 8.1 Service availability interpretation

No hosted uptime percentage. V1 operates locally and has no Supplier-hosted production service. A conventional 99.9% server-uptime commitment is therefore not applicable. Provider availability, internet connectivity and app-store review times are outside Supplier control.

Operational quality is measured through supported-build stability, data integrity, incident response, vulnerability handling and maintenance releases.

## 8.2 Support term and hours

| Item | Commitment |
| --- | --- |
| Included warranty | 90 calendar days from production acceptance. |
| Support hours | 09:00-18:00 IST, Monday-Friday, excluding Indian public holidays. |
| Channel | Designated ticket/email channel with build, device, OS and reproducible steps. |
| Extended maintenance | Available under a separate monthly/annual agreement after the warranty term. |
| Supported builds | Current production release and immediately previous production release, unless a security issue requires forced upgrade. |

## 8.3 Incident severity and response targets

| Severity | Definition | Acknowledge | Target workaround | Target correction |
| --- | --- | --- | --- | --- |
| S1 Critical | Confirmed data loss/corruption, exposed API key, app cannot open for most supported users, or security vulnerability with active exploitation. | 4 business hours | 1 business day | 3 business days* |
| S2 High | Primary capture/save/export flow unavailable on a supported configuration with no reasonable alternative. | 1 business day | 3 business days | 10 business days* |
| S3 Medium | Material defect with a usable workaround; incorrect AI proposal that is caught by mandatory review. | 2 business days | Best effort | Next planned maintenance release |
| S4 Low | Cosmetic issue, documentation defect or enhancement request. | 3 business days | Not applicable | Backlog/change order |

*Targets exclude app-store review delay, third-party outage and Customer-caused access delay. Acknowledge means triage has begun; correction is a target, not an unconditional guarantee where root cause depends on third parties or device defects.

## 8.4 Reliability and recovery objectives

| Objective | Commitment/limitation |
| --- | --- |
| Atomic durability | A confirmed transaction either commits completely or does not commit; no partial ledger entry. |
| Crash recovery | On restart, the app restores the last committed local state and discards incomplete temporary proposals/import work. |
| RPO under normal app failure | 0 committed transactions, subject to healthy device storage and OS guarantees. |
| RTO under recoverable app crash | User can reopen and access committed data within 1 minute on the reference matrix. |
| Device loss/uninstall | No Supplier recovery commitment; restore is limited to the user's latest usable export. |
| AI outage/failure | Manual entry and deterministic ledger remain available; hosted-provider failure never blocks core offline use. |

## 8.5 Security remediation

- Confirmed critical secret exposure or exploitable local-data vulnerability is treated as S1.

- Supplier may disable a vulnerable model/provider adapter through a signed configuration update when technically available.

- Security fixes are prioritised over feature work. Customer must install critical updates within the communicated safe-use window.

- No service credits apply because v1 has no hosted paid service; commercial remedies, liability and indemnity require a signed master agreement.

# 9. Exclusions, dependencies and change control

## 9.1 Explicit v1 exclusions

- Bank/open-banking/UPI integration, automatic SMS/notification ingestion and autonomous transaction creation.

- Login, Supplier-hosted backend, multi-device sync, shared/family wallets and cloud backup.

- Hindi or other multilingual UI/model support and currencies other than INR.

- Investment portfolio, lending, tax filing, GST accounting, credit scoring or regulated financial advice.

- Payment initiation, card storage, custody of funds or financial-institution connectivity.

- Always-on production telemetry, Confident AI production tracing or raw user-content upload for evaluation.

- Guaranteed AI availability on every Supported Device or guaranteed accuracy on unreadable/ambiguous inputs.

- Provider fees, API credits, model licences outside the agreed packages, app-store fees and third-party outage remedies.

## 9.2 Technical dependencies

| Dependency | Risk treatment |
| --- | --- |
| LiteRT-LM iOS maturity | Mandatory Phase 0 Swift/C++ integration spike; preserve adapter boundary and fallback runtime option. |
| Model licences/package availability | Record licence and checksum per release; replace candidate if distribution is unsuitable. |
| OS OCR/ASR capability | Use adapter and capability tests; retain manual correction/fallback. |
| Device fragmentation | Reference matrix plus runtime benchmark; model only shown after capability pass. |
| Hosted provider API changes | Versioned adapters, contract tests and provider-specific feature flags. |
| App stores | Submission/review timing and policy changes excluded from response/correction clocks. |

## 9.3 Change control

Any addition or material change to language, currency, input source, bank connection, sync, production telemetry, model family, device floor, acceptance threshold, schedule or support term requires a written change request. The request must state scope, architecture impact, privacy impact, cost, schedule and revised acceptance gates. Work begins only after written approval by authorised representatives.

## 9.4 Assumptions requiring commercial completion

- Fees, taxes, invoicing and payment milestones.

- Ownership of source code, custom datasets, prompts, model adapters and pre-existing components.

- Confidentiality, governing law, dispute resolution, liability cap, indemnities and insurance.

- Whether app-store submission and post-warranty maintenance are purchased.

- Named Customer and Supplier project managers and escalation contacts.

# 10. Approval and signatures

By signing, each party confirms that it has reviewed and accepts the product baseline, exclusions, acceptance procedure and operational service levels stated in this document, subject to the completed commercial and legal terms.

| For the Customer Name: ______________________________ Title: _______________________________ Signature: ___________________________ Date: ________________________________ | For the Supplier Name: ______________________________ Title: _______________________________ Signature: ___________________________ Date: ________________________________ |
| --- | --- |

# Appendix A - Transaction Proposal contract

| Field | Type | Rule |
| --- | --- | --- |
| schema_version | string | Required; versioned compatibility contract. |
| transaction_type | enum | expense, income, transfer or refund. |
| amount_minor | integer | Paise; positive integer; no floating point. |
| currency | enum | INR in v1. |
| merchant | string/null | Normalised display value; may be null when unknown. |
| category_id | ID/null | Must exist in active category allow-list. |
| occurred_at | timestamp/null | ISO 8601 with local timezone; uncertainty flagged. |
| payment_account_id | ID/null | Must exist locally; required before confirmation. |
| note | string/null | User-visible; sanitised and length limited. |
| confidence | 0..1 | Calibrated proposal confidence; never overrides validation. |
| uncertain_fields | array | Fields requiring visible user attention. |
| source | enum | manual, text, voice, image or connected_byok. |
| model_runtime | metadata | Provider/runtime/model/version; excluded from financial export by default. |

# Appendix B - Reference sources

- Google AI Edge - LiteRT-LM overview

- Gemma 4 E2B LiteRT-LM model card

- DeepEval introduction

- DeepEval getting started and online evals

- OpenAI Responses API text generation

- OpenAI Structured Outputs

- OpenAI data controls

- Anthropic output consistency and Structured Outputs

# Appendix C - Final architecture decisions

| Decision | Approved baseline |
| --- | --- |
| Input sources | Text, voice and general pictures containing expense details; manual entry remains available. |
| Data model | Fully offline on one device. |
| Deliverable | Combined product scope/acceptance and operational SLA. |
| Market | India. |
| Language/currency | English and INR. |
| Device policy | Wide core-app support; local AI enabled only on capable phones. |
| AI commit policy | Mandatory user review and confirmation for every AI-derived transaction in v1. |
| Production online evals | Excluded; controlled connected evals use synthetic/approved test data. |